## Slide 1: Team 3
Group project MANUAL TESTING

## Slide 2: Scrum framework (1 week sprint)
Project kick off meeting on Sunday December 26,2021 for about 30 minutes
Daily stand up meeting at 8:30 pm on slack every Monday, Wednesday to Friday for about 15-30 minutes.
Grooming meeting on Tuesday December 28,2021 after class for about 30 minutes
Sprint review meeting on Friday December 31, 2021 at 8:30 pm
Project ceremony on Sunday January 2,2021

## Slide 3: Project summary
Chart: Total numbers
User stories | 11
Test cases | 45
Bugs | 4
Smoke Testing cases | 7
Regression Testing cases | 45
New Doctor Appointment

## Slide 4: Project summary
Chart: Total numbers
User stories | 9
Test cases | 43
Bugs | 2
Smoke Testing Cases | 7
Regression Testing Cases | 43
Financial Transfer

## Slide 5
Smoke Testing for
New Doctor Appointment
Demo

## Slide 6
Smoke testing
AND
Regression testing Cases

## Slide 7
Bugs

## Slide 8: Challenging we faced:
Communication Issue due to the size of the team and different backgrounds
Time management Issue
Test cases are not detailed enough and do not covered all requirements

## Slide 9: How we overcame the challenges:
All the meetings we’ve had along with individual discussions have been very helpful.
Work with all team members to figure out the best solutions that works for everyone.
In the next sprint, our team will be more knowledgeable which will help us improve on creating better test cases.

## Slide 10: Thank you!
This Photo by Unknown Author is licensed under CC BY